# Software Inventory Analyzer

Project Tracking Document | Hub International M&A Team

## Project Status

Current Phase: Phase 3 - M&A Disposition Workflow

Production URL: http://edcv-utl-idd1:8085

GitHub Repository: https://github.com/GreigKennedy-HUB/SoftwareAnalyzer

Baseline Version: 1.0 (February 5, 2026)

## Business Purpose

This application supports Hub International's Mergers & Acquisitions team by processing software inventory data from acquired insurance agencies. It enables Software Analysts to import raw Atera reports and transform them into actionable intelligence for Business Analysts.

Key Workflow:

- Software Analyst uploads Atera inventory from acquired agency

- System cleans, categorizes, and auto-assigns dispositions

- Business Analyst reviews and finalizes disposition decisions

- Export integration report for agency transition planning

## Disposition Framework

| Disposition | Meaning | Example |
| --- | --- | --- |
| Keep | Agency can retain this software | 7-Zip, Notepad++, industry-specific tools |
| Discard | Must be removed (security/policy) | TeamViewer, Dropbox, unauthorized tools |
| Replace | Transition to Hub-approved equivalent | Slack → MS Teams (Hub) |
| Pending | Needs admin decision | Unknown or new software |

## Development Roadmap

### Phase 1: Foundation - COMPLETE ✓

| Task | Status | Notes |
| --- | --- | --- |
| PostgreSQL database schema | Complete | 4 tables |
| Backend API (Node.js/Express) | Complete | RESTful |
| File upload with smart column detection | Complete | Excel/CSV |
| Pattern-matching analysis engine | Complete | ~110 rules |
| Results UI with filtering | Complete | 3 tabs |
| NSSM Windows service deployment | Complete | Port 8085 |

### Phase 2: Administration - COMPLETE ✓

| Task | Status | Notes |
| --- | --- | --- |
| Admin panel for rules management | Complete | Add/delete |
| Agency auto-detection from files | Complete | Multi-format |
| "Include This" for excluded items | Complete | Override |
| Custom category support | Complete | Dropdown+add |
| History tracking by agency | Complete | History tab |
| Hub International branding | Complete | Logo+colors |
| GitHub repository setup | Complete | Version control |

### Phase 3: M&A Disposition Workflow - IN PROGRESS

| Task | Status | Notes |
| --- | --- | --- |
| Database: approved_software table | Planned | Hub standards |
| Database: disposition_mappings table | Planned | Keep/Discard/Replace |
| Auto-assignment of known dispositions | Planned | On analysis |
| Results UI: Disposition column | Planned | Inline editing |
| Results UI: Hub Standard column | Planned | Replacement display |
| Admin: Hub Standards management tab | Planned | CRUD approved SW |
| Admin: Disposition mappings modal | Planned | Canonical→Approved |
| CSV export with disposition data | Planned | Enhanced export |

### Phase 4: Future Enhancements

| Task | Status | Notes |
| --- | --- | --- |
| Claude API for intelligent categorization | Not Started | AI assist |
| Batch processing for multiple files | Not Started | Bulk upload |
| Comparison reporting across agencies | Not Started | Analytics |
| PDF/Word report generation | Not Started | Formatted reports |
| Authentication/user roles | Not Started | If needed |

## Technical Architecture

### Database Schema (Phase 3)

- exclusion_rules - Patterns to filter out system software

- software_mappings - Raw name → Canonical name mappings

- approved_software - Hub-approved software catalog (NEW)

- disposition_mappings - Canonical name → Disposition + Replacement (NEW)

- admin_feedback - Audit log of admin actions

- analysis_history - Upload history with agency tracking

### Data Flow

1. Raw Software Name (from Atera file)

↓ [Exclusion Rules filter]

2. Filtered Software Name

↓ [Software Mappings normalize]

3. Canonical Name (stored globally, reused)

↓ [Disposition Mappings lookup]

4. Disposition + Hub Standard Replacement

↓ [Export]

5. Integration Report for M&A Team

## Document Information

Created: February 5, 2026

Last Updated: February 5, 2026

Version: 1.1 - Phase 3 Planning